# Comprehensive Corrective Action Plan

## EXECUTIVE SUMMARY

This corrective action plan addresses the systemic quality management failures identified in the audit. The plan is structured around five key improvement areas with specific actions, timelines, responsibilities, and success metrics.

## PRIORITY CLASSIFICATION

IMMEDIATE (0-30 days): Safety-critical and regulatory compliance issues SHORT-TERM (1-3 months): Process control and quality system improvements MEDIUM-TERM (3-6 months): System integration and capability building LONG-TERM (6-12 months): Strategic improvements and culture change

## 1. IMMEDIATE CORRECTIVE ACTIONS (0-30 days)

### 1.1 MATERIAL SAFETY ISSUE - INCORRECT GRADE STEEL

Issue: PS-002 Grade 300 material incorrectly supplied instead of Grade 350 Risk Level: CRITICAL - Structural failure potential

Immediate Actions:

- Action 1.1.1: Quarantine ALL material from batch MSC-2024-0090

  - Responsibility: Quality Manager (David Thompson)

  - Timeline: Immediate (Day 1)

  - Success Criteria: Physical segregation and red-tag identification

- Action 1.1.2: Conduct emergency audit of all current inventory

  - Responsibility: QC Inspector (Michael Roberts)

  - Timeline: 3 days

  - Success Criteria: 100% verification of all material grades against mill certificates

- Action 1.1.3: Issue customer notification for any affected products

  - Responsibility: General Manager

  - Timeline: 24 hours

  - Success Criteria: Written notification with impact assessment

### 1.2 WELDING PROCEDURE SPECIFICATION CORRECTIONS

Issue: Multiple AS/NZS 1554.1 non-conformances in WPS-2024-001 Risk Level: HIGH - Weld quality and safety risk

Immediate Actions:

- Action 1.2.1: Suspend use of WPS-2024-001 immediately

  - Responsibility: Welding Engineer (James Mitchell)

  - Timeline: Immediate (Day 1)

  - Success Criteria: All welding operations stopped until corrected WPS issued

- Action 1.2.2: Develop corrected WPS per AS/NZS 1554.1

  - Responsibility: External Welding Consultant + James Mitchell

  - Timeline: 7 days

  - Success Criteria: AS/NZS 1554.1 compliant WPS with proper technical review

- Action 1.2.3: Re-qualify all welders to corrected procedure

  - Responsibility: Welding Engineer

  - Timeline: 14 days

  - Success Criteria: All welders pass qualification tests per AS/NZS 1554.1

### 1.3 SAFETY TRAINING COMPLIANCE

Issue: Overhead welding safety training not completed Risk Level: HIGH - Personnel safety risk

Immediate Actions:

- Action 1.3.1: Complete overhead welding safety training for Robert Chen

  - Responsibility: Safety Manager (David Thompson)

  - Timeline: 7 days

  - Success Criteria: Training certificate and competency assessment

- Action 1.3.2: Conduct emergency PPE assessment for all welding positions

  - Responsibility: Safety Manager + Production Supervisor

  - Timeline: 14 days

  - Success Criteria: Position-specific PPE requirements documented

### 1.4 CALIBRATION EMERGENCY RESPONSE

Issue: Multiple calibration overdue events Risk Level: HIGH - Product quality risk

Immediate Actions:

- Action 1.4.1: Emergency calibration of all overdue equipment

  - Responsibility: Quality Manager

  - Timeline: 7 days

  - Success Criteria: All equipment within calibration validity

- Action 1.4.2: Implement daily calibration status checks

  - Responsibility: QC Inspector

  - Timeline: Immediate (Day 1)

  - Success Criteria: Daily calibration status report

## 2. SHORT-TERM CORRECTIVE ACTIONS (1-3 months)

### 2.1 SUPPLIER QUALITY MANAGEMENT SYSTEM

Root Cause: Inadequate supplier quality management per ISO 9001 Clause 8.4

Actions:

- Action 2.1.1: Develop supplier quality agreements

  - Responsibility: Quality Manager + Purchasing Manager

  - Timeline: 30 days

  - Success Criteria: Signed quality agreements with all critical suppliers

  - Resources Required: Legal review, supplier audits

- Action 2.1.2: Implement supplier qualification procedure

  - Responsibility: Quality Manager

  - Timeline: 45 days

  - Success Criteria: Documented procedure with approval criteria

  - Verification: Procedure effectiveness review after 3 months

- Action 2.1.3: Establish incoming inspection procedures

  - Responsibility: QC Inspector + Quality Manager

  - Timeline: 30 days

  - Success Criteria: 100% mill certificate verification process

  - Resources Required: Training, inspection equipment

- Action 2.1.4: Implement supplier performance monitoring

  - Responsibility: Purchasing Manager + Quality Manager

  - Timeline: 60 days

  - Success Criteria: Monthly supplier scorecards

  - KPIs: Delivery performance, quality performance, responsiveness

### 2.2 DOCUMENT CONTROL SYSTEM OVERHAUL

Root Cause: Inadequate document control per ISO 9001 Clause 7.5

Actions:

- Action 2.2.1: Implement document control procedure

  - Responsibility: Quality Manager

  - Timeline: 30 days

  - Success Criteria: ISO 9001 compliant document control system

  - Features: Version control, approval process, distribution control

- Action 2.2.2: Establish technical review process for critical procedures

  - Responsibility: General Manager + Technical Team

  - Timeline: 45 days

  - Success Criteria: Technical review committee with defined responsibilities

  - Scope: WPS, work instructions, inspection procedures

- Action 2.2.3: Create Australian standards technical library

  - Responsibility: Welding Engineer + Quality Manager

  - Timeline: 30 days

  - Success Criteria: Complete AS/NZS standards collection with access procedures

  - Resources Required: Standards purchase, training on usage

### 2.3 COMPETENCY MANAGEMENT SYSTEM

Root Cause: Inadequate competency management per ISO 9001 Clause 7.2

Actions:

- Action 2.3.1: Develop position-specific competency matrices

  - Responsibility: HR Manager + Department Supervisors

  - Timeline: 45 days

  - Success Criteria: Competency requirements for all positions

  - Scope: Technical skills, safety training, quality awareness

- Action 2.3.2: Implement AS/NZS 1554.1 training program

  - Responsibility: Welding Engineer + External Training Provider

  - Timeline: 60 days

  - Success Criteria: All welding personnel trained and assessed

  - Verification: Competency assessments and certificates

- Action 2.3.3: Establish continuous professional development program

  - Responsibility: HR Manager + Quality Manager

  - Timeline: 90 days

  - Success Criteria: Annual training plans for all technical personnel

  - Resources Required: Training budget, external training providers

### 2.4 PRODUCTION PLANNING SYSTEM IMPROVEMENT

Root Cause: Inadequate production planning lacking data-driven decision making

Actions:

- Action 2.4.1: Implement historical data collection system

  - Responsibility: Production Manager + IT Support

  - Timeline: 60 days

  - Success Criteria: Database of actual vs planned performance

  - Features: Time tracking, resource utilization, delay analysis

- Action 2.4.2: Develop capacity planning procedures

  - Responsibility: Production Manager

  - Timeline: 45 days

  - Success Criteria: Resource allocation including contingency planning

  - Scope: Sick leave coverage, equipment downtime, material delays

- Action 2.4.3: Integrate material procurement with production scheduling

  - Responsibility: Production Manager + Purchasing Manager

  - Timeline: 60 days

  - Success Criteria: Synchronized procurement and production schedules

  - Tools: ERP system integration, lead time management

## 3. MEDIUM-TERM CORRECTIVE ACTIONS (3-6 months)

### 3.1 INTEGRATED QUALITY MANAGEMENT SYSTEM

Root Cause: Fundamental QMS design flaws indicating poor ISO 9001 implementation

Actions:

- Action 3.1.1: Conduct comprehensive QMS gap analysis

  - Responsibility: External ISO 9001 Consultant + Quality Manager

  - Timeline: 30 days (Month 3)

  - Success Criteria: Complete gap analysis report with improvement roadmap

  - Scope: All ISO 9001 clauses, process interactions, effectiveness

- Action 3.1.2: Redesign QMS with process approach

  - Responsibility: Quality Manager + Management Team

  - Timeline: 90 days (Months 3-6)

  - Success Criteria: ISO 9001 compliant QMS with documented processes

  - Features: Process maps, interactions, performance indicators

- Action 3.1.3: Implement management review system

  - Responsibility: General Manager + Quality Manager

  - Timeline: 60 days (Months 4-5)

  - Success Criteria: Monthly management reviews with action tracking

  - Scope: QMS performance, customer satisfaction, improvement opportunities

### 3.2 CALIBRATION AND MAINTENANCE MANAGEMENT SYSTEM

Root Cause: Inadequate management of monitoring and measuring resources

Actions:

- Action 3.2.1: Implement calibration management software

  - Responsibility: Quality Manager + IT Support

  - Timeline: 90 days

  - Success Criteria: Automated calibration scheduling and tracking

  - Features: Alerts, certificates, traceability, reporting

- Action 3.2.2: Develop preventive maintenance optimization

  - Responsibility: Maintenance Manager + Production Manager

  - Timeline: 120 days

  - Success Criteria: Risk-based maintenance schedules

  - Tools: FMEA, reliability analysis, cost optimization

- Action 3.2.3: Establish backup coverage procedures

  - Responsibility: HR Manager + Department Supervisors

  - Timeline: 60 days

  - Success Criteria: Cross-training matrix and coverage procedures

  - Scope: Critical equipment, key personnel, emergency procedures

### 3.3 SAFETY MANAGEMENT SYSTEM INTEGRATION

Root Cause: Safety management system not integrated with quality management

Actions:

- Action 3.3.1: Conduct job safety analysis for all positions

  - Responsibility: Safety Manager + Department Supervisors

  - Timeline: 90 days

  - Success Criteria: JSA for all work positions with risk assessments

  - Methodology: Hazard identification, risk assessment, control measures

- Action 3.3.2: Develop position-specific PPE standards

  - Responsibility: Safety Manager + Technical Team

  - Timeline: 60 days

  - Success Criteria: PPE requirements for each work position

  - Verification: Field testing, worker feedback, effectiveness assessment

- Action 3.3.3: Integrate safety into quality procedures

  - Responsibility: Safety Manager + Quality Manager

  - Timeline: 120 days

  - Success Criteria: Safety requirements embedded in all work instructions

  - Scope: WPS, inspection procedures, maintenance procedures

## 4. LONG-TERM STRATEGIC IMPROVEMENTS (6-12 months)

### 4.1 DIGITAL TRANSFORMATION AND DATA ANALYTICS

Objective: Transform to data-driven quality management

Actions:

- Action 4.1.1: Implement Quality Management Information System (QMIS)

  - Responsibility: IT Manager + Quality Manager

  - Timeline: 180 days

  - Success Criteria: Integrated system for quality data management

  - Features: Real-time dashboards, trend analysis, predictive analytics

- Action 4.1.2: Develop key performance indicators (KPIs) dashboard

  - Responsibility: Quality Manager + Management Team

  - Timeline: 120 days

  - Success Criteria: Real-time quality performance monitoring

  - KPIs: First pass yield, customer satisfaction, supplier performance

- Action 4.1.3: Implement statistical process control (SPC)

  - Responsibility: Quality Manager + Production Team

  - Timeline: 240 days

  - Success Criteria: SPC implementation for critical processes

  - Tools: Control charts, capability studies, process optimization

### 4.2 CONTINUOUS IMPROVEMENT CULTURE

Objective: Establish systematic continuous improvement per ISO 9001 Clause 10

Actions:

- Action 4.2.1: Implement improvement suggestion system

  - Responsibility: Quality Manager + HR Manager

  - Timeline: 120 days

  - Success Criteria: Employee-driven improvement program

  - Features: Suggestion tracking, evaluation process, recognition program

- Action 4.2.2: Establish quality circles and improvement teams

  - Responsibility: Quality Manager + Department Supervisors

  - Timeline: 180 days

  - Success Criteria: Regular improvement projects with measurable results

  - Methodology: PDCA cycle, problem-solving tools, project management

- Action 4.2.3: Develop internal audit program

  - Responsibility: Quality Manager + External Auditor Training

  - Timeline: 150 days

  - Success Criteria: Effective internal audit program with trained auditors

  - Scope: Process audits, system audits, compliance verification

### 4.3 CUSTOMER FOCUS AND SATISFACTION

Objective: Enhance customer satisfaction and communication

Actions:

- Action 4.3.1: Implement customer feedback system

  - Responsibility: Sales Manager + Quality Manager

  - Timeline: 90 days

  - Success Criteria: Regular customer satisfaction surveys and feedback

  - Tools: Survey tools, feedback analysis, action planning

- Action 4.3.2: Develop customer communication protocols

  - Responsibility: General Manager + Sales Manager

  - Timeline: 60 days

  - Success Criteria: Proactive customer communication procedures

  - Scope: Quality issues, delivery updates, improvement initiatives

- Action 4.3.3: Establish customer quality agreements

  - Responsibility: Quality Manager + Sales Manager

  - Timeline: 120 days

  - Success Criteria: Quality requirements clearly defined with customers

  - Content: Specifications, inspection requirements, communication protocols

## 5. REVISED DOCUMENTS REQUIRED

### 5.1 IMMEDIATE DOCUMENT REVISIONS

Document 5.1.1: Corrected Welding Procedure Specification

- Current: WPS-2024-001 Rev A (Non-compliant)

- Required: WPS-2024-001 Rev B (AS/NZS 1554.1 compliant)

- Key Changes: Shielding gas (Ar/CO2 mix), preheat temperature (200°C), filler metal (AS/NZS 2717.1)

- Timeline: 7 days

- Responsibility: External Welding Consultant + James Mitchell

Document 5.1.2: Emergency Material Inspection Procedure

- Purpose: Prevent incorrect grade material acceptance

- Content: Mill certificate verification, dimensional checks, surface condition assessment

- Timeline: 14 days

- Responsibility: Quality Manager + QC Inspector

Document 5.1.3: Calibration Management Procedure

- Purpose: Prevent calibration overdue events

- Content: Scheduling, tracking, emergency procedures, backup coverage

- Timeline: 21 days

- Responsibility: Quality Manager

### 5.2 SHORT-TERM DOCUMENT DEVELOPMENT

Document 5.2.1: Supplier Quality Agreement Template

- Purpose: Define supplier quality requirements

- Content: Quality standards, inspection requirements, communication protocols

- Timeline: 30 days

- Responsibility: Quality Manager + Legal Review

Document 5.2.2: Document Control Procedure

- Purpose: ISO 9001 compliant document management

- Content: Creation, review, approval, distribution, revision control

- Timeline: 30 days

- Responsibility: Quality Manager

Document 5.2.3: Competency Management Procedure

- Purpose: Ensure personnel competency per ISO 9001

- Content: Competency matrices, training requirements, assessment methods

- Timeline: 45 days

- Responsibility: HR Manager + Quality Manager

## 6. RESOURCE REQUIREMENTS AND BUDGET

### 6.1 HUMAN RESOURCES

External Consultants Required:

- ISO 9001 Implementation Consultant: 20 days @ $1,500/day = $30,000

- AS/NZS 1554.1 Welding Specialist: 10 days @ $2,000/day = $20,000

- Calibration Management Specialist: 5 days @ $1,200/day = $6,000

- Safety Management Consultant: 8 days @ $1,300/day = $10,400

Internal Resource Allocation:

- Quality Manager: 50% additional time for 6 months

- Welding Engineer: 30% additional time for 3 months

- Production Supervisor: 20% additional time for 3 months

### 6.2 TECHNOLOGY AND EQUIPMENT

Software Requirements:

- Calibration Management System: $15,000

- Document Control System: $8,000

- Quality Management Information System: $25,000

- Training Management System: $5,000

Equipment and Materials:

- Additional calibration equipment: $12,000

- PPE upgrades: $8,000

- Australian standards library: $3,000

- Training materials and resources: $5,000

### 6.3 TRAINING COSTS

External Training:

- AS/NZS 1554.1 Training (5 personnel): $15,000

- ISO 9001 Internal Auditor Training (3 personnel): $6,000

- Safety Management Training (4 personnel): $8,000

- Calibration Management Training (2 personnel): $4,000

Total Estimated Budget: $186,400

## 7. SUCCESS METRICS AND MONITORING

### 7.1 Key Performance Indicators

Quality Performance:

- Material rejection rate: Target <5% (Current: 50%)

- First pass inspection rate: Target >95% (Current: ~80%)

- Customer complaints: Target <2 per month (Current: Not measured)

- NCR closure time: Target <7 days (Current: >14 days)

Safety Performance:

- Safety training compliance: Target 100% (Current: ~85%)

- Safety incidents: Target zero preventable incidents

- PPE compliance: Target 100% (Current: ~90%)

System Performance:

- Calibration compliance: Target 100% (Current: ~75%)

- Document control compliance: Target 100% (Current: ~60%)

- Supplier performance: Target >95% on-time, quality delivery

### 7.2 Monitoring and Review Schedule

Weekly Reviews:

- Calibration status

- Safety training progress

- Critical corrective action status

Monthly Reviews:

- Overall corrective action progress

- KPI performance

- Resource allocation effectiveness

Quarterly Reviews:

- System effectiveness assessment

- Customer satisfaction review

- Continuous improvement progress

## 8. RISK MITIGATION

### 8.1 Implementation Risks

Risk 8.1.1: Resource constraints affecting timeline

- Mitigation: Phased implementation with priority focus

- Contingency: External resource augmentation

Risk 8.1.2: Resistance to change

- Mitigation: Change management program with communication and training

- Contingency: Management reinforcement and incentive alignment

Risk 8.1.3: Technical complexity of AS/NZS 1554.1 compliance

- Mitigation: External specialist support and comprehensive training

- Contingency: Extended timeline with additional expert consultation

### 8.2 Business Continuity

Continuity Plan 8.2.1: Maintain production during WPS revision

- Approach: Temporary external welding services for critical work

- Timeline: Maximum 14-day disruption

Continuity Plan 8.2.2: Customer communication during improvements

- Approach: Proactive communication with improvement benefits

- Tools: Regular updates, quality improvement demonstrations

## 9. CONCLUSION

This comprehensive corrective action plan addresses the systemic quality management failures identified in the audit. The plan prioritizes safety-critical issues while building a robust quality management system compliant with ISO 9001 and AS/NZS 1554.1 requirements. Success depends on management commitment, adequate resource allocation, and systematic implementation monitoring.

The estimated 12-month implementation timeline will transform Goldfields Precision Manufacturing from a reactive quality approach to a proactive, data-driven quality management system capable of delivering consistent, high-quality products while ensuring regulatory compliance and customer satisfaction.