# Integrated Quality System Assessment Report

## EXECUTIVE SUMMARY

This comprehensive assessment of Goldfields Precision Manufacturing Pty Ltd's quality management system reveals fundamental systemic failures across multiple operational areas. The audit identified 23 critical non-conformances, 15 major process control failures, and 8 safety-related breaches that collectively indicate a quality management system requiring immediate and comprehensive overhaul.

Key Findings:

- 50% material rejection rate indicating supplier quality management failure

- Multiple AS/NZS 1554.1 non-conformances in welding procedures

- Systematic calibration management failures

- Incomplete non-conformance management processes

- Safety training gaps with regulatory compliance implications

Overall Assessment: The current quality management system is NON-COMPLIANT with ISO 9001:2015 requirements and poses significant risks to product quality, customer satisfaction, and regulatory compliance.

Recommended Action: Immediate implementation of comprehensive corrective action plan with estimated 12-month timeline and $186,400 investment requirement.

## 1. QUALITY MANAGEMENT SYSTEM MATURITY ASSESSMENT

### 1.1 Current Maturity Level: LEVEL 1 - REACTIVE

Characteristics Observed:

- Quality issues addressed reactively after detection

- No systematic approach to process control

- Limited data collection and analysis

- Firefighting approach to problem-solving

- Minimal customer focus integration

Evidence:

- NCR process incomplete with missing customer notifications

- Calibration overdue events indicating poor planning

- Material quality issues not prevented through supplier management

- Safety incidents due to inadequate risk assessment

### 1.2 Target Maturity Level: LEVEL 4 - PROACTIVE

Required Transformation:

- Systematic prevention-based approach

- Data-driven decision making

- Integrated process management

- Continuous improvement culture

- Customer-focused operations

## 2. ISO 9001:2015 COMPLIANCE ASSESSMENT

### 2.1 Clause-by-Clause Analysis

#### Clause 4: Context of the Organization

Compliance Status: PARTIAL Score: 3/10 Key Gaps:

- No systematic understanding of interested parties

- Quality management system scope not clearly defined

- Process interactions not documented

- Risk-based thinking not implemented

#### Clause 5: Leadership

Compliance Status: PARTIAL Score: 4/10 Key Gaps:

- Quality policy not effectively communicated

- Management commitment to quality system unclear

- Customer focus not demonstrated at leadership level

- Quality objectives not established at relevant functions

#### Clause 6: Planning

Compliance Status: NON-COMPLIANT Score: 2/10 Key Gaps:

- No systematic risk assessment process

- Quality objectives not established

- Change management process absent

- Planning for quality management system inadequate

#### Clause 7: Support

Compliance Status: NON-COMPLIANT Score: 2/10 Key Gaps:

- 7.1.5 Monitoring and measuring resources: Critical failure - calibration management inadequate

- 7.2 Competence: Training gaps identified, no competency assessment

- 7.5 Documented information: Document control system non-compliant

#### Clause 8: Operation

Compliance Status: NON-COMPLIANT Score: 3/10 Key Gaps:

- 8.1 Operational planning: Production scheduling failures

- 8.4 Control of externally provided processes: Supplier management inadequate

- 8.7 Control of nonconforming outputs: NCR process incomplete

#### Clause 9: Performance Evaluation

Compliance Status: NON-COMPLIANT Score: 2/10 Key Gaps:

- No systematic monitoring and measurement

- Internal audit program absent

- Management review process inadequate

- Customer satisfaction not measured

#### Clause 10: Improvement

Compliance Status: NON-COMPLIANT Score: 1/10 Key Gaps:

- No systematic improvement process

- Corrective action process inadequate

- Continual improvement not demonstrated

### 2.2 Overall ISO 9001:2015 Compliance Score: 23/70 (33%)

Classification: MAJOR NON-COMPLIANCE requiring comprehensive system overhaul

## 3. AS/NZS 1554.1 COMPLIANCE ASSESSMENT

### 3.1 Welding Procedure Specification Compliance

Current Status: NON-COMPLIANT Critical Issues Identified:

#### 3.1.1 Shielding Gas Non-Compliance

- Specified: 100% CO2

- Required: Ar + CO2 mixture per AS/NZS 1554.1

- Risk Level: HIGH - Weld quality and mechanical properties affected

#### 3.1.2 Preheat Temperature Non-Compliance

- Specified: 150°C minimum for >20mm thickness

- Required: 200°C minimum for Grade 350 steel per AS/NZS 1554.1

- Risk Level: HIGH - Hydrogen cracking potential

#### 3.1.3 Filler Metal Classification Error

- Specified: ER70S-6 (AWS classification)

- Required: AS/NZS 2717.1 classification for Australian compliance

- Risk Level: MEDIUM - Traceability and compliance issues

### 3.2 Welder Qualification Compliance

Current Status: PARTIAL COMPLIANCE Issues Identified:

- Overhead welding safety training not completed

- Qualification records not fully compliant with AS/NZS 1554.1 format

- Re-qualification tracking system inadequate

### 3.3 Inspection and Testing Compliance

Current Status: PARTIAL COMPLIANCE Issues Identified:

- Visual inspection procedures not fully aligned with AS/NZS 1554.1 Clause 11

- Acceptance criteria not clearly defined for all weld types

- Documentation not compliant with AS/NZS 1554.1 requirements

### 3.4 Overall AS/NZS 1554.1 Compliance Score: 45/100

Classification: MAJOR NON-COMPLIANCE requiring immediate corrective action

## 4. PROCESS CAPABILITY ASSESSMENT

### 4.1 Material Management Process

Current Capability: INADEQUATE Performance Metrics:

- Material rejection rate: 50% (Industry benchmark: <5%)

- Supplier delivery performance: 80% (Target: >95%)

- Incoming inspection effectiveness: 60% (Target: >95%)

Root Causes:

- No supplier quality agreements

- Inadequate incoming inspection procedures

- No supplier performance monitoring

- Poor communication with suppliers

### 4.2 Production Planning Process

Current Capability: POOR Performance Metrics:

- Schedule adherence: 70% (Target: >90%)

- Resource utilization efficiency: 75% (Target: >85%)

- Actual vs planned hours variance: +15% (Target: ±5%)

Root Causes:

- No historical data analysis

- Inadequate capacity planning

- Poor integration between departments

- No contingency planning

### 4.3 Quality Control Process

Current Capability: INADEQUATE Performance Metrics:

- First pass inspection rate: ~80% (Target: >95%)

- Calibration compliance: 75% (Target: 100%)

- NCR closure time: >14 days (Target: <7 days)

Root Causes:

- Inadequate calibration management

- Insufficient inspection procedures

- Poor root cause analysis capability

- Incomplete corrective action process

### 4.4 Safety Management Process

Current Capability: POOR Performance Metrics:

- Training compliance: 85% (Target: 100%)

- Safety incident rate: 2 per month (Target: <1 per quarter)

- PPE compliance: 90% (Target: 100%)

Root Causes:

- No systematic hazard identification

- Training not position-specific

- PPE standards inadequate

- Reactive safety management approach

## 5. RISK ASSESSMENT MATRIX

### 5.1 High Risk Issues (Immediate Action Required)

| Risk Item | Probability | Impact | Risk Score | Mitigation Priority |
| --- | --- | --- | --- | --- |
| Structural failure due to incorrect material grade | Medium | Critical | 20 | IMMEDIATE |
| Weld failure due to WPS non-compliance | High | High | 16 | IMMEDIATE |
| Product liability due to quality failures | Medium | Critical | 20 | IMMEDIATE |
| Regulatory non-compliance penalties | High | High | 16 | IMMEDIATE |
| Customer contract termination | Medium | High | 12 | HIGH |

### 5.2 Medium Risk Issues (Short-term Action Required)

| Risk Item | Probability | Impact | Risk Score | Mitigation Priority |
| --- | --- | --- | --- | --- |
| Production delays due to equipment failures | High | Medium | 12 | HIGH |
| Supplier quality issues | High | Medium | 12 | HIGH |
| Calibration non-compliance | High | Medium | 12 | HIGH |
| Staff competency gaps | Medium | Medium | 9 | MEDIUM |
| Documentation control failures | Medium | Medium | 9 | MEDIUM |

### 5.3 Low Risk Issues (Long-term Action Required)

| Risk Item | Probability | Impact | Risk Score | Mitigation Priority |
| --- | --- | --- | --- | --- |
| Administrative process inefficiencies | High | Low | 6 | LOW |
| Minor documentation gaps | Medium | Low | 3 | LOW |
| Training record completeness | Low | Low | 2 | LOW |

## 6. FINANCIAL IMPACT ANALYSIS

### 6.1 Cost of Poor Quality (Current State)

Direct Costs (Annual Estimate):

- Material waste due to rejections: $125,000

- Rework and repair costs: $85,000

- Customer complaint resolution: $45,000

- Regulatory compliance failures: $25,000

- Total Direct Costs: $280,000

Indirect Costs (Annual Estimate):

- Lost productivity due to quality issues: $150,000

- Customer relationship damage: $100,000

- Reputation impact: $75,000

- Employee morale and turnover: $50,000

- Total Indirect Costs: $375,000

Total Cost of Poor Quality: $655,000 annually

### 6.2 Investment Required for Improvement

Immediate Actions (0-30 days): $66,400

- External consultants: $66,400

Short-term Actions (1-3 months): $53,000

- Software systems: $53,000

Medium-term Actions (3-6 months): $33,000

- Training and equipment: $33,000

Long-term Actions (6-12 months): $34,000

- System integration and culture change: $34,000

Total Investment Required: $186,400

### 6.3 Return on Investment Analysis

Year 1 Benefits:

- Reduced material waste: $100,000

- Reduced rework costs: $65,000

- Improved productivity: $120,000

- Total Year 1 Benefits: $285,000

ROI Calculation:

- Investment: $186,400

- Year 1 Benefits: $285,000

- Net Benefit Year 1: $98,600

- ROI: 53% in first year

Break-even Point: 8 months

## 7. CUSTOMER IMPACT ASSESSMENT

### 7.1 Current Customer Satisfaction Indicators

Quality Performance:

- On-time delivery: 75% (Industry standard: >95%)

- Quality complaints: 8 per month (Target: <2 per month)

- Product returns: 3% (Industry standard: <1%)

Communication Effectiveness:

- Proactive communication: Poor

- Issue resolution time: >14 days (Target: <7 days)

- Customer feedback integration: Minimal

### 7.2 Customer Risk Analysis

High Risk Customers:

- Pilbara Iron Ore Pty Ltd (Current project affected by quality issues)

- Risk: Contract termination or penalties

- Mitigation: Immediate quality improvement demonstration

Medium Risk Customers:

- Other mining industry clients

- Risk: Reputation damage affecting future contracts

- Mitigation: Proactive communication and quality assurance

### 7.3 Customer Retention Strategy

Immediate Actions:

- Proactive communication about improvement initiatives

- Quality improvement demonstrations

- Service recovery for affected projects

Long-term Strategy:

- Customer quality agreements

- Regular satisfaction surveys

- Continuous improvement partnerships

## 8. REGULATORY COMPLIANCE STATUS

### 8.1 Australian Standards Compliance

AS/NZS 1554.1 (Structural Steel Welding):

- Current Compliance: 45%

- Required Actions: Complete WPS revision, welder re-qualification

- Timeline: 30 days for critical corrections

AS/NZS 3678 (Structural Steel):

- Current Compliance: 80%

- Required Actions: Improved material verification procedures

- Timeline: 14 days for procedure implementation

### 8.2 ISO 9001:2015 Compliance

Current Compliance: 33%

- Required Actions: Comprehensive QMS overhaul

- Timeline: 12 months for full compliance

- Certification Risk: High risk of certificate suspension

### 8.3 Safety Regulatory Compliance

WorkSafe WA Requirements:

- Current Compliance: 85%

- Required Actions: Complete safety training, PPE upgrades

- Timeline: 30 days for critical safety issues

## 9. COMPETITIVE POSITION ANALYSIS

### 9.1 Industry Benchmarking

Quality Performance Comparison:

| Metric | Goldfields | Industry Average | Best Practice |
| --- | --- | --- | --- |
| Material rejection rate | 50% | 5% | 2% |
| First pass yield | 80% | 92% | 98% |
| Customer complaints | 8/month | 2/month | 0.5/month |
| On-time delivery | 75% | 90% | 98% |
| Safety incidents | 2/month | 0.5/month | 0.1/month |

Assessment: Goldfields is significantly below industry standards across all quality metrics.

### 9.2 Competitive Disadvantages

Current State:

- Quality reputation damage

- Higher costs due to poor quality

- Reduced customer confidence

- Regulatory compliance risks

Impact on Market Position:

- Loss of competitive advantage

- Difficulty winning new contracts

- Price pressure due to quality concerns

- Limited growth opportunities

### 9.3 Competitive Recovery Strategy

Phase 1 (0-6 months): Stabilization

- Achieve basic compliance

- Eliminate critical quality issues

- Restore customer confidence

Phase 2 (6-12 months): Improvement

- Achieve industry average performance

- Implement continuous improvement

- Develop quality differentiation

Phase 3 (12+ months): Excellence

- Achieve best practice performance

- Quality leadership position

- Premium pricing capability

## 10. IMPLEMENTATION ROADMAP

### 10.1 Critical Path Analysis

Phase 1: Emergency Response (0-30 days)

- Material safety issue resolution (Days 1-3)

- WPS correction and implementation (Days 1-14)

- Safety training completion (Days 1-14)

- Calibration emergency response (Days 1-7)

Phase 2: System Stabilization (1-3 months)

- Supplier quality management implementation

- Document control system establishment

- Competency management system development

- Production planning improvement

Phase 3: System Integration (3-6 months)

- Integrated QMS implementation

- Calibration and maintenance system upgrade

- Safety management system integration

- Performance monitoring establishment

Phase 4: Excellence Achievement (6-12 months)

- Digital transformation implementation

- Continuous improvement culture development

- Customer focus enhancement

- Competitive advantage establishment

### 10.2 Resource Allocation Strategy

Human Resources:

- Quality Manager: 50% additional time for 6 months

- External consultants: 43 days total engagement

- Internal team: 20% additional time allocation

Financial Resources:

- Total investment: $186,400 over 12 months

- Monthly average: $15,533

- Peak month investment: $35,000 (Month 2)

Technology Resources:

- Calibration management system

- Document control system

- Quality management information system

- Training management system

### 10.3 Success Metrics and Milestones

30-Day Milestones:

- Zero critical safety issues

- AS/NZS 1554.1 compliant WPS implemented

- 100% calibration compliance achieved

- Customer notification process completed

90-Day Milestones:

- Material rejection rate <10%

- Supplier quality agreements signed

- Document control system operational

- Competency management system implemented

180-Day Milestones:

- First pass yield >90%

- Integrated QMS operational

- Customer satisfaction >85%

- Safety incident rate <1 per month

365-Day Milestones:

- ISO 9001:2015 full compliance

- Industry average performance achieved

- Customer retention >95%

- ROI target achieved

## 11. CHANGE MANAGEMENT STRATEGY

### 11.1 Stakeholder Analysis

Internal Stakeholders:

Senior Management:

- Influence: High

- Interest: High

- Strategy: Engage and involve in decision making

- Communication: Weekly progress reports

Quality Team:

- Influence: Medium

- Interest: High

- Strategy: Empower and support

- Communication: Daily updates and training

Production Team:

- Influence: Medium

- Interest: Medium

- Strategy: Involve and train

- Communication: Regular briefings and feedback sessions

External Stakeholders:

Customers:

- Influence: High

- Interest: High

- Strategy: Proactive communication and involvement

- Communication: Monthly progress updates

Suppliers:

- Influence: Medium

- Interest: Medium

- Strategy: Collaborate and develop

- Communication: Quality agreement discussions

### 11.2 Communication Plan

Communication Objectives:

- Build awareness of quality improvement initiative

- Generate support for change

- Maintain transparency throughout implementation

- Celebrate successes and learn from challenges

Communication Channels:

- Management briefings (Weekly)

- Team meetings (Bi-weekly)

- Progress dashboards (Real-time)

- Customer updates (Monthly)

- Supplier communications (As required)

### 11.3 Training and Development Strategy

Training Priorities:

- AS/NZS 1554.1 compliance training

- ISO 9001:2015 awareness training

- Root cause analysis techniques

- Customer focus and communication

- Continuous improvement methodologies

Training Delivery Methods:

- External expert-led workshops

- Internal mentoring programs

- Online learning modules

- Hands-on practical sessions

- Competency assessments

## 12. MONITORING AND CONTROL FRAMEWORK

### 12.1 Key Performance Indicators (KPIs)

Quality Performance KPIs:

- Material rejection rate (Target: <5%)

- First pass inspection rate (Target: >95%)

- Customer complaint rate (Target: <2 per month)

- NCR closure time (Target: <7 days)

Process Performance KPIs:

- Schedule adherence (Target: >90%)

- Calibration compliance (Target: 100%)

- Training compliance (Target: 100%)

- Supplier performance (Target: >95%)

Financial Performance KPIs:

- Cost of poor quality (Target: <2% of revenue)

- Productivity improvement (Target: +15%)

- Customer retention rate (Target: >95%)

- ROI achievement (Target: >50% Year 1)

### 12.2 Monitoring Framework

Daily Monitoring:

- Calibration status checks

- Safety compliance verification

- Production quality metrics

- Critical corrective action progress

Weekly Monitoring:

- Overall KPI performance

- Corrective action plan progress

- Resource utilization effectiveness

- Customer feedback analysis

Monthly Monitoring:

- System effectiveness assessment

- Financial impact analysis

- Stakeholder satisfaction review

- Continuous improvement progress

### 12.3 Control Mechanisms

Preventive Controls:

- Automated calibration reminders

- Supplier quality agreements

- Competency verification systems

- Risk assessment procedures

Detective Controls:

- Regular internal audits

- Performance monitoring dashboards

- Customer feedback systems

- Trend analysis reports

Corrective Controls:

- Non-conformance management system

- Corrective action tracking

- Management review processes

- Continuous improvement procedures

## 13. CONCLUSIONS AND RECOMMENDATIONS

### 13.1 Overall Assessment Summary

Goldfields Precision Manufacturing Pty Ltd's quality management system requires immediate and comprehensive overhaul to address fundamental systemic failures. The current state poses significant risks to product quality, customer satisfaction, regulatory compliance, and business sustainability.

Critical Success Factors:

- Management Commitment: Strong leadership support essential for transformation success

- Resource Allocation: Adequate financial and human resources must be committed

- Cultural Change: Shift from reactive to proactive quality management approach

- Customer Focus: Prioritize customer satisfaction and communication

- Continuous Improvement: Establish systematic improvement culture

### 13.2 Strategic Recommendations

Immediate Priorities (0-30 days):

- Address all safety-critical issues immediately

- Implement corrected WPS per AS/NZS 1554.1

- Establish emergency calibration management

- Complete customer notifications for affected projects

Short-term Priorities (1-3 months):

- Implement supplier quality management system

- Establish document control procedures

- Develop competency management framework

- Improve production planning processes

Medium-term Priorities (3-6 months):

- Integrate quality management system per ISO 9001

- Implement advanced calibration management

- Establish continuous improvement culture

- Enhance customer relationship management

Long-term Priorities (6-12 months):

- Achieve digital transformation of quality systems

- Establish industry-leading quality performance

- Develop competitive quality advantage

- Ensure sustainable quality culture

### 13.3 Final Recommendations

For Senior Management:

- Approve immediate implementation of corrective action plan

- Commit required resources for 12-month transformation

- Establish quality as strategic business priority

- Engage external expertise for critical areas

For Quality Team:

- Focus on immediate compliance issues first

- Implement systematic approach to all processes

- Develop internal capability for continuous improvement

- Establish strong customer communication protocols

For Operations Team:

- Embrace change and support improvement initiatives

- Participate actively in training and development

- Implement new procedures consistently

- Provide feedback for continuous improvement

Success Probability: With proper management commitment and resource allocation, the probability of successful transformation is HIGH (85%). The comprehensive corrective action plan provides a clear roadmap for achieving ISO 9001:2015 compliance and establishing sustainable quality management excellence.

Business Impact: Successful implementation will result in:

- Elimination of critical quality risks

- Achievement of regulatory compliance

- Restoration of customer confidence

- Establishment of competitive quality advantage

- ROI of 53% in first year with ongoing benefits

The investment of $186,400 over 12 months represents a strategic necessity rather than an optional improvement, given the current risk exposure and competitive disadvantage. Failure to implement these improvements will likely result in continued quality failures, customer losses, and potential regulatory sanctions.